# PJSC “RUSSNEFT” PRESS SERVICE

# PRESS-RELEASE

| Tel.: (495) 411-63-24; (495) 411-63-21 Fax: (495) 411-63-19 E-mail: pr@russneft.ru www.russneft.ru | 115054, Moscow, Pyatnitskaya str., 69 |
| --- | --- |

PRESS-RELEASE

March 10, 2017

PJSC “RussNeft” increased the capital investments into the infrastructure construction 3.3 times in the first two month of 2017

Following the performance results for the first two month of 2017, PJSC “RussNeft” applied capital investments totaled to 1.641 billion RUB which is 3.3-fold higher compared to the previous year. Funds were assigned to the construction of infrastructure.

7 new well pads have been constructed and handed-over for installation of drilling equipment, while 64.1 km of pipelines and 30 km of motor roads were built. Construction and installation works are performed under the operation program for development of Tagrinskoye, Verkhne-Shapshinskoye, Sredne-Shapshinskoye, Roslavlskoye and Poselkovoye fields.

The timely putting of new capital project facilities into operation would ensure the unconditional implementation of the oil and gas production programme for 2017.

About the Company:

PJSC “RussNeft” ranks among the six largest Russian oil companies by crude oil production in Russia.

The Company possesses a well-balanced portfolio of assets located in key Russian oil&gas provinces (West Siberia, Volga-Urals and Central Siberia) as well as in Azerbaijan.

Total 2P reserves of the Company exceed 200 mln tons (SPE). The number of the Company’s personnel is around 10,000 employees.

PJSC “RussNeft” Press Service

Tel.: (495) 411-63-24, Fax: (495) 411-63-19

E-mail: pr@russneft.ru